FRS

DOCUMENT

OF

OpenCart Product

- Overview

The purpose of this document is to define the overall testing approach, scope, strategy, resources, schedule, and deliverables for the manual testing of the OpenCart demo web application.

This test plan ensures that the application meets specified functional requirements and delivers a reliable, user-friendly, and defect-free experience to end users.

- Scope

  - In-Scope (Inclusions):

The following modules will be tested manually:

- Homepage

- Navigation and categories

- Product search

- Product details page

- Add to cart

- Shopping cart

- Checkout (Guest & Registered User)

- User Registration

- Login & Logout

- Order history

- Error message & validations

- UI & basic usability

  - Test Environment

| Component | Details |
| --- | --- |
| Application Type | Web-based |
| Browser | Chrome, Firebox, Edge |
| OS | Windows/Linux |
| URL | https://demo.opencart.com/ |
| Testing Type | Manul Testing |
| Network | Internet connection |

  - Out of Scope (Exclusion)

- Admin panel testing

- Payment gateway real transactions

- Performance testing

- Load/Stress testing

- Security penetration testing

- Automation testing

- Test Strategy

- Manual testing will be performed using black-box testing techniques

- Functional testing will validate all user-facing features.

- Smoke testing will be conducted on new builds

- Regression testing will be done after bug fixes

- Test cases will be executed based on FRS

- Defects will be logged and tracked until closure

- Defect Reporting Procedure

- Identify defect during test execution

- Log defect in defect tracking tool

- Assign severity and priority

- Share defect with developer

- Developer fixes the issue

- Tester retests the fix

- Close defect after verification

Defect Severity Levels

| Severity | Description |
| --- | --- |
| Critical | Application crash/ checkout failure |
| High | Major functionality |
| Medium | Partial feature not working |
| Low | UI or Cosmetic issues |

- Roles and Responsibilities

| Role | Responsibility |
| --- | --- |
| Test Manager | Rest planning, approval |
| Test Lead | Strategy, scheduling |
| Manual Tester | Test case execution |
| Developer | Bug fixing |
| Client/Faculty | Final approval |

- Test Schedule

| Phase | Duration |
| --- | --- |
| Test Planning |  |
| Test Case Design |  |
| Test Execution |  |
| Defect Fixing & Retesting |  |
| Test Closure |  |

- Test Deliverables

- Test plan document

- Functional Requirement Specification (FRS)

- Test Scenarios

- Test Cases

- Defect Report

- Test Execution Report

- Test Summary Report

- Pricing (Effort Estimation)

N/A

- Entry and Exit Criteria

- Entry Criteria

- Application is accessible

- Requirement are finalized

- Test environment is ready

- Test cases are prepared

- Exit Criteria

- All planned test cases executed

- Critical & high defect fixed

- Test summary report prepared

- Stakeholder approval obtained

- Tools

| Tools | Purpose |
| --- | --- |
| Browser Dev Tools | UI validation |
| Excel/Google Sheet | Test cases |
| Jira/Bugzilla | Defect tracking |
| MS Word | Documentation |

- Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| Unstable | Re-test during off-peak hours |
| Limited payment | Use demo transactions |
| Browser compatibility | Test on multiple browsers |
| Time constraints | Prioritise critical modules |

- Approval

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Test Manager | Approval Authority |  |  |
| Project Guide/Faculty | Reviewer |  |  |